`

A Monthly Update of Construction/Improvement Projects Beginning or Ending

JANUARY 	2008

| Project Name | Where | What |
| --- | --- | --- |
| Turnpike Water Mains | Commercial Boulevard & Florida Turnpike | North water line complete and put into service the last week of September and the South water line was removed from service. Contractor will continue working on the South Water Line in January. No effect upon local traffic or water supply. |
| Tamarac Dog Park | West of Veterans Park on Southgate Boulevard | Construction of Tamarac’s Dog Park will continue in January. |
| Boulevards Resurfacing and Median Beautification Project | The Boulevards Subdivision | A project to resurface the roads and beautify the medians within the Boulevards subdivision will continue in January. |
| Sidewalk Improvement Project | NW 94th Avenue and Westwood Boulevard East | Construction of sidewalks along NW 94th Avenue and Westwood Boulevard East to complete a sidewalk network between Commercial Boulecard and McNab Road will begin. |
| HVAC Replacement Project | City Hall & BSO-Tamarac | Replacement of HVAC units at City Hall and BSO-Tamarac will begin. |
| Turn Lane Project | Intersection of Commercial Boulevard and NW 94th Avenue | Construction of a west bound right turn lane on Commercial Boulevard at the intersection with NW 94th Avenue will begin. |
| City Planting Project | Northern Entrance to City | City entrance landscaping project at Nob Hill Road and Pine Island Road will begin. |
| Aquatic Center Locker Room A/C Project | Caporella Aquatic Center | Installation of an independent A/C system for the Aquatic Center locker and rest rooms will begin. |